**Task 2: Daily Scrum Meeting (Sprint 2: 11 December – 17 December 2016)**

|  |  |  |
| --- | --- | --- |
| Date | Tasks/Problems | Team Members |
| 11/12 | Create user stories  Problem: - no relevant document to support user stories  Suggested solutions:  - Group discussion | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 12/12 | Discussion on user stories  Problem: - Unable to identify valid and invalid user stories  Suggested solutions:  - Research on the Internet  - Group discussion  - Clarification from lecturer/tutor | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 13/12 | - Do research on creating user stories  - Check and confirm user stories | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 14/12 | Update user stories to Pivotal Tracker | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 15/12 | Begin coding  Problem:  - Some team members user stories coding part are not functioning  Suggested solution:  - Seek help from other team members  - Research on the Internet | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 16/12 | Checking of coding and fix error  Problem:  - Some team members are unable to solve minor error in their coding part  Suggested solution:  - Modify coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 17/12 | Upload files to GitHub repository | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |