**Task 2: Daily Scrum Meeting (Sprint 1: 25 November – 10 December 2016)**

|  |  |  |
| --- | --- | --- |
| Date | Tasks/Problems | Team Members |
| 25/11 | Create user stories | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 26/11 | Problem: - no relevant document to support user stories  Suggested solutions:  - Research on the Internet  - Group discussion | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 27/11 | Discussion on user stories | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 28/11 | Problem: - Unable to identify valid and invalid user stories  Suggested solutions:  - Research on the Internet  - Group discussion  - Clarification from lecturer/tutor | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 29/11 | - Do research on creating user stories  - Check and confirm user stories | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 30/11 | Update user stories to Pivotal Tracker | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 1/12 | - Create more user stories  - Discussion on user stories | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 2/12 | Update user stories to Pivotal Tracker | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 3/12 | Begin coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 5/12 | Problem:  - Some team members user stories coding part are not functioning  Suggested solution:  - Seek help from other team members  - Research on the Internet | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 6/12 | Checking of coding and fix error | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 7/12 | Problem:  - Some team members are unable to solve minor error in their coding part  Suggested solution:  - Modify coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 9/12 | Final checking of user stories and coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 10/12 | Upload files to GitHub repository | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |