**Task 2: Retrospective**

Date: Dec 17, 2016 (sprint 2 retrospective)

Participants: Tan Wai Hoe, Teh Ching Hock, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee

|  |  |  |
| --- | --- | --- |
| What did we do well? | What didn’t work well? | What could be improved? |
| * Hotel management system is updated by adding a booking hotel room function. * Every team members submit work on time. * Freedom to give suggestions without worrying any others issue. * The functions of our program are more efficient than before. | * The user interface of the booking hotel room should be improved. * Started lack of communication. * Progress slowly due to because each of us busy with preparation for midterm test. * Time consuming on create new feature. | * Hotel management system is lacks of payment function. * We should communicate more to produce quality job. * The time management. * Task assignment. |

Actions:

* Payment function will be added in the next sprint.
* Scrum master should motivate each team members to communicate with each others.
* Scrum master should ensure team members have following the timebox.
* Assigns 3-4 members in assist on creating new feature.