**Task 2: Daily Scrum Meeting (Sprint 3: 18 December – 24 December 2016)**

|  |  |  |
| --- | --- | --- |
| Date | Tasks/Problems | Team Members |
| 18/12 | Create user stories  Problem: - no relevant document to support user stories  Suggested solutions:  - Group discussion | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 19/12 | Discussion on user stories  Problem: - Unable to identify valid and invalid user stories  Suggested solutions:  - Research on the Internet  - Group discussion | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 20/12 | Update user stories to Pivotal Tracker | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 21/12 | Begin coding  Problem:  - Some team members user stories coding part are not functioning  Suggested solution:  - Research on the Internet | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 22/12 | Checking of coding and fix error  Problem:  - Some team members are unable to solve minor error in their coding part  Suggested solution:  - Modify coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 23/12 | Final checking of user stories and coding | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |
| 24/12 | Upload files to GitHub repository | Teh Ching Hock, Tan Wai Hoe, Yeo Shi Jay, Wong Yong Keat, Tan Meng Yee |